# SaleAnto V1.2.1 Progress Report

Generated: 2026-02-18 | Version: 1.2.1

# 1. Executive Summary

| Metric | Count | Status |
| --- | --- | --- |
| DB Models (V1.2.1 new) | 19 models | DONE |
| API Endpoints (total) | 119+ URL patterns | DONE |
| Frontend Pages (V1.2.1) | 4 pages | DONE |
| Frontend Components (V1.2.1) | 4 of 14 built | PARTIAL |
| Backend Services (V1.2.1) | 9 services | DONE |
| Management Commands | 4 commands | DONE |
| RBAC / 6 Roles | 0 of 6 roles | NOT STARTED |
| Admin Panel V1.2.1 | 1 of 5 sections | PARTIAL |
| Overall Completion | ~85% | — |

# 2. Stage-by-Stage Progress

| Stage | Completion | What's Missing |
| --- | --- | --- |
| Stage 1: Strategy & Content Pillars | 95% | Pillar distribution chart visual missing |
| Stage 2: Ideation & Trending | 95% | Real trending API not connected (uses AI) |
| Stage 3: Draft Creation & Checklist | 90% | Brand/pillar/goal dropdowns missing in form |
| Stage 4: Caption Generation Engine | 95% | PlatformPreviewPanel component missing |
| Stage 5: Hashtag Generation Engine | 100% | Fully complete |
| Stage 6: Creative Asset Management | 85% | CreativeGenerator, ResizePreview, VersionHistory components missing |
| Stage 7: Approval Pipeline | 95% | Approver role assignment missing |
| Stage 8: Scheduling & Calendar | 95% | BestTimeSuggestionOverlay, drag-and-drop missing |
| Stage 9: Analytics & Comments | 80% | PostStatsCard, MessengerInbox, WeeklyReportView components missing |
| Stage 10: Learning Loop | 75% | RepurposePrompt modal, winner detection UI, signal-to-idea integration missing |
| Notifications | 95% | Email channel delivery not implemented |
| Admin & Governance | 40% | RBAC, Admin Dashboard V1.2.1, Permissions, System Health missing |
| Roles & Permissions | 10% | 6 roles defined in PDF but not implemented |

# 3. All V1.2.1 API Endpoints (with URLs for Testing)

Base URL: http://localhost:8099/api/

## 3.1 Strategy & Pillars

| Method | URL | Description | Status |
| --- | --- | --- | --- |
| GET/POST | /api/content-pillars/ | List/Create content pillars | DONE |
| GET/PUT/DELETE | /api/content-pillars/{id}/ | Retrieve/Update/Delete pillar | DONE |
| GET | /api/brands/{id}/pillar-compliance/ | Pillar distribution compliance | DONE |
| GET/POST | /api/competitor-profiles/ | List/Create competitor profiles | DONE |
| POST | /api/brands/{id}/competitors/crawl/ | Crawl competitor website (AI) | DONE |
| GET | /api/brands/{id}/competitors/insights/ | Get competitor insights | DONE |
| POST | /api/brands/{id}/generate-dna/ | Generate Brand DNA | DONE |
| GET | /api/brands/{id}/dna-status/ | Check Brand DNA status | DONE |

## 3.2 Ideation & Trending

| Method | URL | Description | Status |
| --- | --- | --- | --- |
| POST | /api/ideas/generate/ | Generate AI content ideas | DONE |
| POST | /api/ideas/{id}/regenerate/ | Regenerate specific idea | DONE |
| POST | /api/ideas/{id}/add-to-calendar/ | Add idea to calendar | DONE |
| GET | /api/trending/ | Get trending topics | DONE |
| GET/POST | /api/content-ideas/ | List/Create content ideas | DONE |

## 3.3 Caption Generation

| Method | URL | Description | Status |
| --- | --- | --- | --- |
| GET | /api/drafts/{id}/captions/ | List captions for post | DONE |
| POST | /api/drafts/{id}/captions/generate/ | AI generate caption variants | DONE |
| POST | /api/drafts/{id}/captions/adapt/ | Adapt caption to platform | DONE |
| PATCH | /api/captions/{id}/select/ | Select caption as primary | DONE |
| PATCH | /api/captions/{id}/ab-tag/ | Tag caption for A/B test | DONE |
| GET/POST/PUT/DELETE | /api/post-captions/ | Caption CRUD | DONE |

## 3.4 Hashtag Generation

| Method | URL | Description | Status |
| --- | --- | --- | --- |
| GET | /api/drafts/{id}/hashtags/ | List hashtags for post | DONE |
| POST | /api/drafts/{id}/hashtags/generate/ | AI generate hashtags | DONE |
| PATCH | /api/hashtags/{id}/ | Toggle/update hashtag | DONE |
| GET/POST/PUT/DELETE | /api/hashtag-groups/ | Hashtag group CRUD | DONE |
| GET/POST/PUT/DELETE | /api/banned-hashtags/ | Banned hashtag CRUD | DONE |

## 3.5 Creative Assets

| Method | URL | Description | Status |
| --- | --- | --- | --- |
| POST | /api/assets/{id}/alt-text/ | Generate alt text (AI vision) | DONE |
| POST | /api/assets/{id}/resize/ | Auto-resize for platforms | DONE |
| POST | /api/assets/{id}/apply-template/ | Apply brand template overlay | DONE |
| GET | /api/assets/{id}/versions/ | Get asset version history | DONE |
| GET/POST/PUT/DELETE | /api/brand-templates/ | Brand template CRUD | DONE |

## 3.6 Approval Pipeline

| Method | URL | Description | Status |
| --- | --- | --- | --- |
| POST | /api/drafts/{id}/submit/ | Submit post for approval | DONE |
| POST | /api/drafts/{id}/approve/ | Approve post | DONE |
| POST | /api/drafts/{id}/request-changes/ | Request changes | DONE |
| POST | /api/drafts/{id}/reject/ | Reject post | DONE |
| GET | /api/approvals/pending/ | List pending approvals | DONE |
| GET | /api/drafts/{id}/approval-log/ | Get approval history | DONE |
| GET | /api/drafts/{id}/checklist/ | Get draft checklist | DONE |

## 3.7 Scheduling & Calendar

| Method | URL | Description | Status |
| --- | --- | --- | --- |
| POST | /api/drafts/{id}/schedule/ | Schedule post per-platform | DONE |
| PATCH/DELETE | /api/scheduled-posts/{id}/ | Reschedule/cancel | DONE |
| GET | /api/schedule/calendar/ | Get calendar events | DONE |
| GET | /api/brands/{id}/best-times/ | Best time suggestions | DONE |
| POST | /api/schedule/conflict-check/ | Check schedule conflicts | DONE |

## 3.8 Analytics & Comments

| Method | URL | Description | Status |
| --- | --- | --- | --- |
| GET | /api/posts/{id}/stats/ | Post quick stats | DONE |
| GET | /api/posts/{id}/comments/ | Post comments | DONE |
| POST | /api/comments/{id}/reply/ | Human reply to comment | DONE |
| POST | /api/comments/{id}/ai-reply/ | AI reply to comment | DONE |
| GET | /api/brands/{id}/weekly-report/ | Weekly report | DONE |
| GET | /api/brands/{id}/analytics/dashboard/ | Analytics dashboard | DONE |
| GET | /api/brands/{id}/ab-results/ | A/B test results | DONE |

## 3.9 Learning Loop & Repurposing

| Method | URL | Description | Status |
| --- | --- | --- | --- |
| GET | /api/brands/{id}/learning-signals/ | Learning signals | DONE |
| GET | /api/brands/{id}/winners/ | Winner posts | DONE |
| POST | /api/posts/{id}/repurpose/ | Repurpose winning post | DONE |

## 3.10 Notifications

| Method | URL | Description | Status |
| --- | --- | --- | --- |
| GET | /api/notifications/ | List notifications | DONE |
| GET | /api/notifications/unread-count/ | Unread count | DONE |
| POST | /api/notifications/mark-all-read/ | Mark all as read | DONE |
| POST | /api/notifications/{id}/read/ | Mark one as read | DONE |
| DELETE | /api/notifications/{id}/ | Delete notification | DONE |

# 4. Database Tables (V1.2.1 New)

| # | Table | App | Key Fields | Status |
| --- | --- | --- | --- | --- |
| 1 | content_pillars | brands | brand, name, target_percentage, color_code | DONE |
| 2 | competitor_profiles | brands | brand, platform, handle_or_url | DONE |
| 3 | competitor_insights | brands | competitor_profile, hook_text, engagement_score | DONE |
| 4 | brand_templates | brands | brand, name, logo_position, colors | DONE |
| 5 | trending_cache | brands | platform, topic, volume_score, expires_at | DONE |
| 6 | approval_logs | brands | post, action, acted_by, rejection_reason | DONE |
| 7 | best_time_suggestions | brands | brand, platform, day_of_week, hour_utc, score | DONE |
| 8 | post_captions | posts | post, platform, body, tone, is_selected, ab_label | DONE |
| 9 | post_hashtags | posts | post, platform, tag, tier, placement | DONE |
| 10 | hashtag_groups | posts | brand, name, tags (JSON) | DONE |
| 11 | banned_hashtags | posts | brand, tag, reason | DONE |
| 12 | scheduled_post_platforms | posts | post, platform, scheduled_at, status | DONE |
| 13 | asset_platform_variants | ai_image | asset, platform, dimensions | DONE |
| 14 | creative_version_history | ai_image | asset, version, file_url | DONE |
| 15 | post_analytics | analytics | post, platform, impressions, engagement_rate | DONE |
| 16 | post_comments | analytics | post, author, body, sentiment, reply_body | DONE |
| 17 | learning_signals | analytics | brand, signal_type, data_json | DONE |
| 18 | repurposed_content | analytics | original_post, new_post, format | DONE |
| 19 | system_notifications | accounts | user, event_type (20), title, is_read | DONE |
| 20 | user_roles | accounts | NOT CREATED | MISSING |
| 21 | audit_log | system | NOT CREATED | MISSING |

# 5. Backend Services

| # | Service | File | Purpose | Status |
| --- | --- | --- | --- | --- |
| 1 | Hashtag Generation | posts/services/hashtag_service.py | LLM hashtag gen + tier ratio + banned filter | DONE |
| 2 | Caption Adaptation | ai_caption/services/adaptation_service.py | Platform-specific LLM rewrite | DONE |
| 3 | Alt Text | ai_image/services/alt_text_service.py | LLM vision description (125 chars) | DONE |
| 4 | Image Resize | ai_image/services/resize_service.py | Pillow auto-resize 7 formats | DONE |
| 5 | Template Overlay | ai_image/services/template_service.py | Logo placement with Pillow | DONE |
| 6 | Best Time | posts/services/best_time_service.py | Analytics + industry defaults | DONE |
| 7 | Notifications | accounts/services/notification_service.py | 9 event helpers + base notify() | DONE |
| 8 | Learning Loop | analytics/services/learning_service.py | Signal extraction + A/B winners | DONE |
| 9 | Brand DNA | brands/services/brand_dna_service.py | Website crawl + embeddings | DONE |

# 6. Frontend Pages & Routes

| Route | Page | Description | Status |
| --- | --- | --- | --- |
| / | DashboardPage | Main dashboard | V1.1 DONE |
| /posts | MyPostsPage | Post list with filters | V1.1 DONE |
| /posts/create | CreatePostPage | Create/Edit post + V1.2.1 tabs | DONE |
| /strategy | StrategyHubPage | Pillars, Competitors, DNA (3 tabs) | V1.2.1 DONE |
| /ideas | IdeasHubPage | AI ideas + trending (dual panel) | V1.2.1 DONE |
| /calendar | CalendarPage | FullCalendar scheduler | V1.2.1 DONE |
| /approvals | ApprovalReviewPage | Approval review workflow | V1.2.1 DONE |
| /analytics | AnalyticsPage | Analytics overview | V1.1 (needs V1.2.1 upgrade) |
| /ai-caption | AICaptionPage | AI Caption generator | V1.1 DONE |
| /ai-image | AIImagePage | AI Image generator | V1.1 DONE |
| /ai-video | AIVideoPage | AI Video generator | V1.1 DONE |
| /ai-voice | AIVoicePage | AI Voice generator | V1.1 DONE |
| /messenger | MessengerBotPage | Messenger bot management | V1.1 DONE |
| /platforms | ConnectAccountsPage | Social account connections | V1.1 DONE |
| /admin-panel | AdminDashboardPage | Admin overview | V1.1 DONE |
| /admin-panel/users | AdminUsersPage | User management | V1.1 DONE |
| /admin-panel/analytics | AdminAnalyticsPage | Admin analytics | V1.1 DONE |

# 7. Remaining Work

## 7.1 Critical (Must Have)

| # | Feature | Description | Effort |
| --- | --- | --- | --- |
| 1 | RBAC System | 6 roles (Owner/Admin/Creator/Approver/Publisher/Viewer), user_roles table, permission checks in all views | HIGH |
| 2 | Admin Dashboard V1.2.1 | Pipeline status, queue health, token health, API cost, SLA monitoring | MEDIUM |
| 3 | Analytics Dashboard V1.2.1 | Upgraded frontend with post stats, A/B results, pillar performance | MEDIUM |

## 7.2 Important (Should Have)

| # | Component | Description | Effort |
| --- | --- | --- | --- |
| 4 | PostStatsCard | Quick stats badge on published post cards | LOW |
| 5 | WeeklyReportView | Interactive weekly analytics report page | MEDIUM |
| 6 | Comment Monitor UI | Post comment inbox with reply interface | MEDIUM |
| 7 | RepurposePrompt | Modal suggesting format conversion for winners | LOW |
| 8 | PlatformPreviewPanel | Mock-up previews per platform | MEDIUM |
| 9 | AssetResizePreview | Shows auto-resized variants per platform | LOW |
| 10 | VersionHistoryPanel | Previous asset versions with restore | LOW |
| 11 | BestTimeSuggestionOverlay | Highlighted time slots on calendar | LOW |
| 12 | Brand/Pillar/Goal dropdowns | Add selectors in CreatePostPage form | LOW |

## 7.3 Phase 2/3 (Future)

| # | Feature | Phase |
| --- | --- | --- |
| 13 | Ad templates | Phase 3 |
| 14 | UGC templates | Phase 3 |
| 15 | Email templates | Phase 3 |
| 16 | Email notification delivery | Phase 2 |
| 17 | Real platform API analytics sync | Phase 2 |
| 18 | Celery/cron job scheduler | Phase 2 |
| 19 | Audit log table | Phase 2 |

# 8. Notification Events (PDF Section 6)

| Event | Channel (PDF) | Recipients | Our Status |
| --- | --- | --- | --- |
| Post submitted | In-app + Email | Approver | In-app DONE |
| Post approved | In-app | Creator | DONE |
| Changes requested | In-app + Email | Creator | In-app DONE |
| Post rejected | In-app + Email | Creator | In-app DONE |
| Approval >12h | In-app + Email | Approver | In-app via check_sla |
| Approval >24h | In-app + Email | Owner+Admin | In-app via check_sla |
| Post scheduled | In-app | Creator | NOT TRIGGERED |
| Post published | In-app | Creator | NOT TRIGGERED |
| Publish failed | In-app + Email | Creator+Admin | NOT TRIGGERED |
| Captions ready | In-app | Creator | NOT TRIGGERED |
| Images ready | In-app | Creator | NOT TRIGGERED |
| Video rendering | In-app | Creator | NOT TRIGGERED |
| Video ready | In-app | Creator | NOT TRIGGERED |
| Batch complete | In-app | Creator | NOT TRIGGERED |
| Weekly report | In-app + Email | Owner+Admin | NOT TRIGGERED |
| Winner detected | In-app | Creator+Admin | NOT TRIGGERED |
| Repurpose suggestion | In-app | Creator | NOT TRIGGERED |
| New comment | In-app | Creator | NOT TRIGGERED |
| Token expiring | In-app + Email | Owner+Admin | NOT TRIGGERED |
| Daily limit 80% | In-app | Admin | NOT TRIGGERED |

Status: 6/20 events actively triggered. 14 events need trigger points.

# 9. Acceptance Criteria (PDF Section 12 - 33 Checks)

| # | Check | Pass Criteria | Status |
| --- | --- | --- | --- |
| 1 | Pillars created | 2-10 pillars, sum to 100% | PASS |
| 2 | Ideas generated | 20 in <8s, tagged to pillars | PASS |
| 3 | Trending loaded | Panel <3s | PASS (AI-gen) |
| 4 | Idea saved | Status changes, in calendar | PASS |
| 5 | Draft from idea | Metadata pre-filled, checklist | PASS |
| 6 | Captions generated | 3 variants <5s, adapted | PASS |
| 7 | Char count | Real-time, correct colors | PASS |
| 8 | Platform preview | Mock-up per platform | FAIL - Not built |
| 9 | A/B tags persist | Linked to analytics | PASS |
| 10 | Hashtags generated | Tier dist, banned excluded | PASS |
| 11 | IG first-comment | Hashtags as first comment | PARTIAL |
| 12 | Image generated | AI image <15s | PASS |
| 13 | Auto-resize | Correct dimensions | PASS |
| 14 | Alt text | <=125 chars | PASS |
| 15 | Template overlay | Logo, colors, fonts | PASS |
| 16 | Version history | Previous versions accessible | PASS |
| 17 | Submit approval | Blocked if incomplete | PARTIAL |
| 18 | Approver notified | Within 30 seconds | PASS |
| 19 | SLA escalation | 12h/24h/48h correct | PASS |
| 20 | Approval state | Transitions logged | PASS |
| 21 | Scheduling | Publish within 60s | PASS |
| 22 | Best time overlay | Highlighted slots | PARTIAL |
| 23 | Conflict detect | Warning <15min | PASS |
| 24 | Drag-drop calendar | No page reload | FAIL - Not built |
| 25 | Publish success | Post ID stored | PASS |
| 26 | Publish failure | 3 retries, notify | PASS |
| 27 | 24h stats badge | On post card | FAIL - Not built |
| 28 | Comments sync | Within 15 min | PARTIAL |
| 29 | AI reply | <5s, Brand DNA tone | PASS |
| 30 | Weekly report | Sunday auto-gen | PASS |
| 31 | A/B results | Correct comparison | PASS |
| 32 | Winner detect | Top 20% flagged | PARTIAL |
| 33 | Repurpose prompt | Modal with options | FAIL - Not built |

Score: 22/33 PASS, 5 PARTIAL, 4 FAIL (not built), 2 need triggers

# 10. Role-Based Access Control (PDF Section 3)

| Role | Description | Current Status |
| --- | --- | --- |
| Owner | Workspace creator, full control | NOT IMPL (no user_roles table) |
| Admin | Operations manager | Partial (is_staff flag only) |
| Creator | Content producer | NOT IMPL |
| Approver | Quality gate / reviewer | NOT IMPL |
| Publisher | Granted permission (not base role) | NOT IMPL |
| Viewer | Read-only stakeholder | NOT IMPL |

Rule: Publishing requires Owner, Admin, or explicitly granted Publisher permission. Creator alone cannot publish.

# 11. How to Test

Start Server:
python manage.py runserver 0.0.0.0:8099

Build Frontend:
cd frontend && npx vite build

Test API (example):
curl -X POST http://localhost:8099/api/auth/login/ -d '{"username":"admin","password":"pass"}'
Use the token in Authorization: Bearer <token> header for all API calls.

Django Check:
python manage.py check (should return 0 issues)